# Microservices Architecture Migration Plan

## Overview

Transform the monolithic NestJS backend into 8 microservices with:

- Database-per-service pattern (true microservices isolation)

- Event-driven communication via Redis/Bull queues

- Docker Compose for orchestration

- Support for local development and cloud deployment

## Architecture Design

### Service Decomposition

EventsEventsEventsEventsEventsEventsClient ApplicationsAPI Gateway:3000Communication Service:3001AI Service:3002Business Service:3003Payment Service:3004Notification Service:3005Analytics Service:3006Scheduler Service:3007RedisEvent Busgateway_dbcommunication_dbai_dbbusiness_dbpayment_dbnotification_dbanalytics_dbscheduler_db

### Service Boundaries

| Service | Port | Modules | Database Schema | Responsibilities |
| --- | --- | --- | --- | --- |
| API Gateway | 3000 | auth, admin, health | gateway_db | Authentication, routing, rate limiting |
| Communication | 3001 | whatsapp, instagram, webhooks, messages, conversations | communication_db | External messaging platforms, webhook handling |
| AI | 3002 | ai, knowledge-base, content-scraper | ai_db | AI processing, RAG, OpenAI integration |
| Business | 3003 | bookings, customers, packages, calendar, invoices, media | business_db | Core business logic, booking management |
| Payment | 3004 | payments | payment_db | M-Pesa integration, payment processing |
| Notification | 3005 | notifications, reminders, followups, escalation | notification_db | Notifications, reminders, escalations |
| Analytics | 3006 | analytics, statistics | analytics_db | Analytics, reporting, statistics |
| Scheduler | 3007 | cron, seeding | scheduler_db | Background jobs, database seeding |

## User Review Required

WARNING

Database Migration Strategy

With database-per-service pattern, you'll have 8 separate PostgreSQL schemas. This requires careful data migration:

- Customer data will be duplicated across services (eventual consistency)

- Booking data primarily in Business Service, references in others

- Message data in Communication Service

Trade-offs:

- ✅ True service isolation, independent scaling

- ✅ Service can use different DB types (PostgreSQL, MongoDB, etc.)

- ❌ More complex data consistency (eventual consistency via events)

- ❌ No cross-service JOINs (must use API calls or events)

IMPORTANT

Shared Infrastructure

The following will be shared across all services:

- Redis - Event bus and caching

- PostgreSQL - One instance, multiple databases/schemas

- Environment variables - Managed via Docker Compose

CAUTION

Breaking Changes

This migration will:

- Change API endpoints (now prefixed by service, e.g., /api/business/bookings)

- Require frontend changes to point to new endpoints

- Require database schema splitting and migration

- Change deployment process completely

## Proposed Changes

### Shared Libraries

#### [NEW]

#### package.json

Shared utilities and types used across all services:

- DTOs (Data Transfer Objects)

- Event schemas and contracts

- Common utilities (date formatting, validation)

- Prisma client base configuration

#### [NEW]

#### events.ts

Event definitions for inter-service communication:

// Booking events

BookingCreatedEvent

BookingConfirmedEvent

BookingCancelledEvent

// Payment events

PaymentInitiatedEvent

PaymentSuccessEvent

PaymentFailedEvent

// Message events

MessageReceivedEvent

MessageSentEvent

// Customer events

CustomerCreatedEvent

CustomerUpdatedEvent

### Infrastructure Files

#### [NEW]

#### docker-compose.yml

Main orchestration file with:

- PostgreSQL with 8 databases

- Redis for event bus

- All 8 microservices

- Volume management

- Network configuration

- Environment variable injection

#### [NEW]

#### docker-compose.dev.yml

Development override with:

- Hot reload enabled via volume mounts

- Debug ports exposed

- Development environment variables

#### [NEW]

#### .env.example

Template for all required environment variables across services

### Service 1: API Gateway

#### [NEW]

#### Dockerfile

Multi-stage Docker build for production optimization

#### [NEW]

#### main.ts

Bootstrap with:

- JWT authentication middleware

- Request routing to downstream services

- Rate limiting (Throttler)

- CORS configuration

- Helmet security headers

#### [MODIFY] Migrated Modules

- auth module from monolith

- admin module from monolith

- health module from monolith

### Service 2: Communication Service

#### [NEW]

#### Dockerfile

#### [NEW]

#### main.ts

Bootstrap with:

- WebSocket gateway for real-time updates

- Webhook signature verification

- Message queue processing

#### [MODIFY] Migrated Modules

- whatsapp - WhatsApp Cloud API integration

- instagram - Instagram Messaging API

- webhooks - Platform webhook handlers

- messages - Message CRUD operations

- conversations - Conversation management

#### Event Publishers

- MessageReceivedEvent → triggers AI Service

- ConversationStartedEvent → triggers AI Service

- MessengerMessageEvent → triggers AI Service

### Service 3: AI Service

#### [NEW]

#### Dockerfile

With increased memory limits for AI processing

#### [NEW]

#### main.ts

Bootstrap with:

- OpenAI API integration

- Pinecone vector DB connection

- Bull queue for async AI processing

- High memory allocation

#### [MODIFY] Migrated Modules

- ai - Core AI orchestration and OpenAI integration

- knowledge-base - RAG implementation with Pinecone

- content-scraper - Website scraping for knowledge

#### Event Subscribers

- MessageReceivedEvent → process with AI

- BookingDraftCreatedEvent → AI assistance

#### Event Publishers

- AIResponseGeneratedEvent → Communication Service

- IntentDetectedEvent → Business Service

- EscalationRequiredEvent → Notification Service

### Service 4: Business Logic Service

#### [NEW]

#### Dockerfile

#### [NEW]

#### main.ts

Bootstrap with:

- Prisma ORM for business_db

- Google Calendar API integration

- Invoice generation (PDFKit)

#### [MODIFY] Migrated Modules

- bookings - Booking CRUD and lifecycle

- customers - Customer data management

- packages - Service packages

- calendar - Google Calendar sync

- invoices - Invoice generation and storage

- media - Media asset management

#### Event Subscribers

- IntentDetectedEvent → create booking draft

- PaymentSuccessEvent → confirm booking

#### Event Publishers

- BookingCreatedEvent → Payment + Notification Services

- BookingConfirmedEvent → Notification + Calendar Services

- CustomerCreatedEvent → All interested services

### Service 5: Payment Service

#### [NEW]

#### Dockerfile

#### [NEW]

#### main.ts

Bootstrap with:

- M-Pesa API integration

- Webhook signature verification

- PCI compliance considerations

#### [MODIFY] Migrated Modules

- payments - M-Pesa STK push, callback handling, payment verification

#### Event Subscribers

- BookingCreatedEvent → initiate payment

#### Event Publishers

- PaymentInitiatedEvent → Business Service

- PaymentSuccessEvent → Business + Notification Services

- PaymentFailedEvent → Notification Service

### Service 6: Notification Service

#### [NEW]

#### Dockerfile

#### [NEW]

#### main.ts

Bootstrap with:

- Bull queue for reminder scheduling

- Cron jobs for scheduled notifications

#### [MODIFY] Migrated Modules

- notifications - Push notifications, admin notifications

- reminders - Booking reminders (48hr, 24hr)

- followups - Post-shoot followups

- escalation - Escalation management

#### Event Subscribers

- BookingConfirmedEvent → schedule reminders

- PaymentSuccessEvent → send confirmation

- PaymentFailedEvent → send failure notification

- EscalationRequiredEvent → notify admin

### Service 7: Analytics Service

#### [NEW]

#### Dockerfile

#### [NEW]

#### main.ts

Bootstrap with:

- Read-replica support (future optimization)

- Cron jobs for metric aggregation

#### [MODIFY] Migrated Modules

- analytics - Platform-specific analytics (WhatsApp, Instagram, Messenger)

- statistics - Business statistics and reporting

#### Event Subscribers

- MessageReceivedEvent → track metrics

- BookingCreatedEvent → track conversion

- PaymentSuccessEvent → track revenue

### Service 8: Scheduler Service

#### [NEW]

#### Dockerfile

#### [NEW]

#### main.ts

Bootstrap with:

- Cron scheduler

- Database seeding on startup

#### [MODIFY] Migrated Modules

- cron - Scheduled tasks (cleanup, backups, data retention)

- seeding - Database seeding for knowledge base, packages

#### Event Publishers

- DataCleanupCompletedEvent → Analytics Service

- SeedingCompletedEvent → All services

### Database Schema Splitting

#### [NEW]

#### gateway.prisma

Models:

- User - Admin users for authentication

- ApiKey - API keys for service-to-service auth (future)

#### [NEW]

#### communication.prisma

Models:

- Message

- ConversationMetrics

- UnifiedConversation

- ChannelPreference

- Customer (subset: id, whatsappId, instagramId, messengerId, phone)

#### [NEW]

#### ai.prisma

Models:

- KnowledgeBase

- AiPrediction

- AiSettings

- ResponseFeedback

- DomainKnowledge

- ConversationContext

- ConversationLearning

- CustomerMemory

- Customer (subset: id, name, phone, aiEnabled, isAiPaused)

#### [NEW]

#### business.prisma

Models:

- Customer (full model - source of truth)

- Booking

- BookingDraft

- Package

- Invoice

- MediaAsset

- StudioInfo

- CustomerSessionNote

- PhotoLink

#### [NEW]

#### payment.prisma

Models:

- Payment

- Customer (subset: id, name, phone)

#### [NEW]

#### notification.prisma

Models:

- Notification

- BookingReminder

- PostShootFollowup

- Escalation

- ProactiveOutreach

- OutreachCampaign

- Customer (subset: id, name, phone, whatsappId, instagramId)

#### [NEW]

#### analytics.prisma

Models:

- ConversationMetrics

- SentimentScore

- HandoffSession

- NegotiationSession

- TimeSlotAvailability

- SchedulingPreference

- ChurnAlert

- Customer (subset: id, name)

#### [NEW]

#### scheduler.prisma

Models:

- Minimal - mostly uses other service databases via events

## Event-Driven Communication

### Event Bus Architecture

All services will:

- Publish events to Redis when domain actions occur

- Subscribe to events from other services

- Use Bull queues for reliable event delivery

- Implement event versioning for backward compatibility

### Event Flow Examples

#### Booking Creation Flow

1. User sends message → Communication Service

2. Communication Service publishes: MessageReceivedEvent

3. AI Service subscribes & processes → IntentDetectedEvent (booking_intent)

4. Business Service subscribes & creates draft → BookingDraftCreatedEvent

5. AI Service provides assistance

6. User confirms → Business Service creates booking → BookingCreatedEvent

7. Payment Service subscribes & initiates payment → PaymentInitiatedEvent

8. User pays via M-Pesa → Payment Service receives callback → PaymentSuccessEvent

9. Business Service subscribes & confirms booking → BookingConfirmedEvent

10. Notification Service subscribes & schedules reminders

11. Analytics Service subscribes & tracks conversion

#### M-Pesa Callback Flow

1. M-Pesa hits /webhooks/mpesa/callback (Payment Service)

2. Payment Service verifies & updates payment → PaymentSuccessEvent

3. Business Service subscribes & confirms booking → BookingConfirmedEvent

4. Notification Service sends confirmation to customer

5. Communication Service sends WhatsApp confirmation

## Verification Plan

### Automated Tests

Test Docker Compose Startup:

# Start all services

docker-compose up -d

# Verify all services are healthy

docker-compose ps

# Check service logs

docker-compose logs -f api-gateway

docker-compose logs -f communication

docker-compose logs -f ai

Test Inter-Service Communication:

# Send test message → should trigger event flow

curl -X POST http://localhost:3001/api/messages \

-H "Content-Type: application/json" \

-d '{"content": "I want to book a maternity shoot", "platform": "whatsapp", "customerId": "test-123"}'

# Verify events in Redis

docker-compose exec redis redis-cli

> KEYS *

> LRANGE bull:events:wait 0 -1

Test Database Isolation:

# Connect to each service's database

docker-compose exec postgres psql -U postgres -d gateway_db

docker-compose exec postgres psql -U postgres -d communication_db

docker-compose exec postgres psql -U postgres -d business_db

# Verify schema separation

\dt

### Manual Verification

- Frontend Integration: Update frontend to use API Gateway (localhost:3000)

- Webhook Testing: Test WhatsApp, Instagram webhooks hit Communication Service

- Payment Flow: Complete end-to-end M-Pesa payment

- Admin Dashboard: Verify analytics dashboard shows data from Analytics Service

## Deployment Strategy

### Local Development

# Clone and setup

git clone <repo>

cd fiesta-ai

# Copy environment template

cp .env.example .env

# Start all services

docker-compose -f docker-compose.yml -f docker-compose.dev.yml up -d

# View logs

docker-compose logs -f

# Access services

# API Gateway: http://localhost:3000

# Communication: http://localhost:3001

# AI: http://localhost:3002

# Business: http://localhost:3003

# Payment: http://localhost:3004

# Notification: http://localhost:3005

# Analytics: http://localhost:3006

# Scheduler: http://localhost:3007

### Cloud Deployment (AWS/GCP/Azure)

Option 1: Docker Compose on VM

- Deploy docker-compose.yml to EC2/Compute Engine/Azure VM

- Use managed PostgreSQL (RDS, Cloud SQL, Azure DB)

- Use managed Redis (ElastiCache, Memorystore, Azure Cache)

Option 2: Kubernetes (Future)

- Convert Docker Compose to Kubernetes manifests

- Use Helm charts for deployment

- Auto-scaling based on load

Option 3: Serverless (Partial)

- API Gateway → AWS API Gateway + Lambda

- Keep stateful services (AI, Business) on containers

## Migration Steps

### Phase 1: Setup (Week 1)

- Create folder structure

- Set up shared libraries

- Create Docker Compose files

- Set up PostgreSQL with 8 databases

### Phase 2: Core Services (Week 2-3)

- Migrate API Gateway

- Migrate Business Service (critical path)

- Migrate Communication Service

- Test booking flow end-to-end

### Phase 3: Supporting Services (Week 4)

- Migrate Payment Service

- Migrate AI Service

- Migrate Notification Service

- Test payment + AI flows

### Phase 4: Analytics & Scheduling (Week 5)

- Migrate Analytics Service

- Migrate Scheduler Service

- Set up event subscribers

- Test full event-driven flows

### Phase 5: Testing & Documentation (Week 6)

- Integration testing

- Load testing

- Documentation

- Frontend updates

- Production deployment

## Folder Structure

fiesta-ai/

├── docker-compose.yml

├── docker-compose.dev.yml

├── .env.example

├── README.md

│

├── microservices/

│   ├── shared/

│   │   ├── src/

│   │   │   ├── events/          # Event definitions

│   │   │   ├── dtos/            # Shared DTOs

│   │   │   └── utils/           # Common utilities

│   │   ├── package.json

│   │   └── tsconfig.json

│   │

│   ├── api-gateway/

│   │   ├── src/

│   │   │   ├── modules/

│   │   │   │   ├── auth/

│   │   │   │   ├── admin/

│   │   │   │   └── health/

│   │   │   └── main.ts

│   │   ├── prisma/

│   │   │   └── schema.prisma

│   │   ├── Dockerfile

│   │   ├── package.json

│   │   └── tsconfig.json

│   │

│   ├── communication/

│   │   ├── src/

│   │   │   ├── modules/

│   │   │   │   ├── whatsapp/

│   │   │   │   ├── instagram/

│   │   │   │   ├── webhooks/

│   │   │   │   ├── messages/

│   │   │   │   └── conversations/

│   │   │   └── main.ts

│   │   ├── prisma/

│   │   │   └── schema.prisma

│   │   ├── Dockerfile

│   │   ├── package.json

│   │   └── tsconfig.json

│   │

│   ├── ai/

│   │   ├── src/

│   │   │   ├── modules/

│   │   │   │   ├── ai/

│   │   │   │   ├── knowledge-base/

│   │   │   │   └── content-scraper/

│   │   │   └── main.ts

│   │   ├── prisma/

│   │   │   └── schema.prisma

│   │   ├── Dockerfile

│   │   ├── package.json

│   │   └── tsconfig.json

│   │

│   ├── business/

│   │   ├── src/

│   │   │   ├── modules/

│   │   │   │   ├── bookings/

│   │   │   │   ├── customers/

│   │   │   │   ├── packages/

│   │   │   │   ├── calendar/

│   │   │   │   ├── invoices/

│   │   │   │   └── media/

│   │   │   └── main.ts

│   │   ├── prisma/

│   │   │   └── schema.prisma

│   │   ├── Dockerfile

│   │   ├── package.json

│   │   └── tsconfig.json

│   │

│   ├── payment/

│   │   ├── src/

│   │   │   ├── modules/

│   │   │   │   └── payments/

│   │   │   └── main.ts

│   │   ├── prisma/

│   │   │   └── schema.prisma

│   │   ├── Dockerfile

│   │   ├── package.json

│   │   └── tsconfig.json

│   │

│   ├── notification/

│   │   ├── src/

│   │   │   ├── modules/

│   │   │   │   ├── notifications/

│   │   │   │   ├── reminders/

│   │   │   │   ├── followups/

│   │   │   │   └── escalation/

│   │   │   └── main.ts

│   │   ├── prisma/

│   │   │   └── schema.prisma

│   │   ├── Dockerfile

│   │   ├── package.json

│   │   └── tsconfig.json

│   │

│   ├── analytics/

│   │   ├── src/

│   │   │   ├── modules/

│   │   │   │   ├── analytics/

│   │   │   │   └── statistics/

│   │   │   └── main.ts

│   │   ├── prisma/

│   │   │   └── schema.prisma

│   │   ├── Dockerfile

│   │   ├── package.json

│   │   └── tsconfig.json

│   │

│   └── scheduler/

│       ├── src/

│       │   ├── modules/

│       │   │   ├── cron/

│       │   │   └── seeding/

│       │   └── main.ts

│       ├── prisma/

│       │   └── schema.prisma

│       ├── Dockerfile

│       ├── package.json

│       └── tsconfig.json

│

└── backend/ (legacy monolith - will be archived)

## Success Criteria

- ✅ All 8 services run independently via Docker Compose

- ✅ Single command startup: docker-compose up -d

- ✅ Event-driven communication working between services

- ✅ Database isolation properly implemented

- ✅ End-to-end booking flow working

- ✅ M-Pesa payment flow working

- ✅ WhatsApp/Instagram webhooks routing correctly

- ✅ Analytics dashboard showing data from Analytics Service

- ✅ Frontend successfully using API Gateway

- ✅ All existing features working as before

# Frontend to Microservices Migration Plan

## Goal

Migrate the frontend from using the monolithic backend to the new microservices architecture using a "Strangler Fig" pattern via an API Gateway. This allows for a gradual, step-by-step transition.

## Current State

- Frontend: Points to http://localhost:3000 (Monolith).

- Microservices:

  - business (Port 3003): Core logic (Bookings, Customers, Payments).

  - communication (Port 3001): Messaging & Webhooks.

  - ai (Port 3002): AI logic.

  - analytics (Port 3006): Analytics logic.

  - api-gateway (Port 3000): Empty/Shell.

## Strategy

- Implement API Gateway: Turn the empty api-gateway into a Reverse Proxy that routes requests to the appropriate microservices.

- Service Mapping:

  - /api/bookings, /api/customers, /api/packages, /api/calendar -> Business Service

  - /api/analytics -> Analytics Service

  - /api/messages, /api/webhooks -> Communication Service

  - /api/ai -> AI Service

- Switch Frontend: Once the Gateway is running on Port 3000 (taking over the Monolith's port or running in parallel on a new port if Monolith is still needed), the frontend will seamlessly start using the microservices.

## Proposed Changes

### 1. API Gateway Implementation (microservices/api-gateway)

We will use http-proxy-middleware (or a NestJS equivalent) to forward requests.

#### [MODIFY] microservices/api-gateway/src/app.module.ts

- Add configuration to proxy routes to downstream services.

- Use nestjs-http-proxy or standard middleware.

#### [NEW] microservices/api-gateway/src/proxy.middleware.ts (if native middleware used)

- Create middleware to handle dynamic routing.

### 2. Service Verification

- Ensure all microservices are running and reachable.

### 3. Frontend Configuration (fiesta-frontend)

#### [MODIFY] src/config.ts

- Ensure API_BASE_URL points to the API Gateway (http://localhost:3000).

## Step-by-Step Execution

- Setup Gateway: Implement routing in api-gateway.

- Test Gateway: Verify that accessing http://localhost:3000/api/packages properly forwards to http://localhost:3003/api/packages.

- Full Switch: Stop the Monolith (if running on 3000) and start the API Gateway on 3000.

  - Alternative: Run Gateway on 8080 first to test, then switch Frontend config.

  - Recommendation: Run Gateway on 3000 as intended by docker-compose, assuming Monolith is stopped.

## Verification Plan

### Automated Tests

- Gateway Connectivity:

  - Request: GET http://localhost:3000/api/packages

  - Expect: 200 OK (from Business Service)

  - Request: GET http://localhost:3000/api/analytics

  - Expect: 200 OK (from Analytics Service)

### Manual Verification

- Start Microservices (docker-compose up).

- Open Frontend.

- Go to Bookings page -> Should load bookings (via Business).

- Go to Dashboard -> Should load charts (via Analytics).

- Go to Chat -> Should load messages (via Communication).